## Slide 1
POST-PRODUCTION READINESS
NextStop
Readiness Deck
Live production status, local release readiness, and the highest-impact hardening moves for the next 60 days.
Vercel + Railway + Supabase
April 2026
Founder / operator version
Ship now.
Harden next.
Readiness is no longer about whether the product exists. It is about operational clarity, recoverability, and confidence.
NextStop readiness deck
April 2026

## Slide 2
EXECUTIVE SNAPSHOT
Two truths define the current release
The live product is real and usable. The local branch is materially stronger and should be the next production push.
LIVE PRODUCTION
3.5 / 5
Stable for controlled production, but still needs operational hardening.
NEXT RELEASE READY
4.1 / 5
Strong release candidate with better visibility, export telemetry, and post-deploy verification.
What changed the most
Railway now clearly owns heavy AI execution instead of bouncing jobs back through Vercel.
The new ops surface gives a fast, in-app answer to whether production is healthy.
Export actions now have real failure and duration telemetry instead of black-box behavior.
Immediate focus
Push local release
Verify production automatically
Add alerts + retries
Tighten runtime ownership
Build onboarding + export center
NextStop readiness deck
April 2026

## Slide 3
SYSTEM ARCHITECTURE
The runtime split is finally directionally correct
Vercel renders the user experience, Railway handles heavy AI work, and Supabase remains the durable system of record.
What still lives on Vercel
• Authenticated Next.js API routes • Readiness aggregation • Lightweight export orchestration
Why this matters
• Direct execution reduces latency ambiguity • Failure ownership is clearer • The remaining boundary debt is visible and manageable
NextStop readiness deck
April 2026

## Slide 4
PRODUCT SURFACE AUDIT
Core product value is already broad and real
The remaining work is less about adding existence and more about improving trust, speed, and operability.
LIVE
Auth + Access
Billing-aware access and gated dashboard entry are already in place.
LIVE
Capture Controls
Static sidebar controls are cleaner and more predictable than the old floating rail.
LIVE
Library
The library now has lighter loading and a clearer meeting-card contract.
LIVE
Review + Exports
Review is more output-first, and export actions now have better telemetry.
LIVE
Google
Google scheduling and workspace connection are usable, with reconnect still a watch area.
LIVE
Notion
Notion export is functional, but destination and OAuth recovery remain important.
LIVE
AI Pipeline
Heavy execution now belongs on Railway with richer status tracking.
LOCAL
Ops Console
The new readiness dashboard is prepared locally and should ship next.
NextStop readiness deck
April 2026

## Slide 5
RISK LANDSCAPE
The remaining issues are operational, not existential
That is a good place to be. The app works. The next step is making failure states visible, actionable, and boring.
RISK 1
Split ownership
Important authenticated logic still lives in Next.js API routes.
RISK 2
Recovery tooling
Operators can see failures, but cannot fully resolve them in-app yet.
RISK 3
Post-deploy timing
Verification depends on correct envs and live deployment timing.
RISK 4
Export recovery
Exports now log failures, but retry tooling is still thin.
RISK 5
Alerting maturity
Visibility is improving faster than proactive notification.
Hardening moves
Push the local ops and telemetry release before starting new feature work.
Add worker-heartbeat, queue-backlog, and repeated-failure alerting immediately after release.
Build retry paths for failed AI jobs and failed exports so support does not require raw DB access.
Continue moving backend-worthy endpoints off Vercel to make failure domains clearer.
Ship now
Watch closely
Automate recovery
NextStop readiness deck
April 2026

## Slide 6
OPERATIONAL COMMAND CENTER
The next release adds a real readiness surface
This is one of the most important maturity upgrades in the branch: it gives an operator a fast answer to whether the system is healthy.
Production readiness
Frontend healthy
Backend healthy
Worker healthy
Queue: 3 waiting
Last deploy: passed
Recent AI failures
Meeting ID
Stage
Error
91e...
transcribe
empty transcript
a12...
analyze
timeout while generating findings
Runtime boundary + export failures
App URL
next-stop-ai-web.vercel.app
AI core
Railway direct execution healthy
PDF export
timeout · 1842 ms
Notion export
destination missing
NextStop readiness deck
April 2026

## Slide 7
RELEASE SAFETY
CI and post-deploy verification are now credible
The release process is not enterprise-grade, but it is disciplined enough for the current stage and much stronger than before.
Already strong
CI + security + deployed verification now form a coherent release story.
Still manual
Rollback and some deeper production assertions still need stronger automation.
Validated locally
frontend typecheck, lint, coverage, build, and backend typecheck all passed.
NextStop readiness deck
April 2026

## Slide 8
ROADMAP
Ship the release, then harden the machine
The right sequence is release first, instrumentation second, structural cleanup third, and larger product growth after the operating layer feels boring.
Next release
Ship /dashboard/ops
Ship export telemetry
Ship post-deploy verify
Ship runtime docs + runbook
Next 2 weeks
Add alerts
Add AI/export retries
Verify live retention policy
Run structured production smoke
30-60 days
Move more backend routes to Railway
Create export center
Add onboarding checklist
Build timing dashboard
Later
Searchable intelligence
Admin + collaboration
AI eval set
Possible backend consolidation
NextStop readiness deck
April 2026

## Slide 9
RECOMMENDATION
Push the release. Then make operations boring.
The product is ready enough to move forward. The most important next wins are not new product surfaces, but clearer ownership, faster recovery, and better production visibility.
Three immediate decisions
Release the already-prepared local branch rather than holding it for more redesign work.
Use the new post-deploy verification path as the gate for confidence, not intuition.
Invest the next cycle in ops maturity, retries, alerts, and runtime cleanup before broad feature expansion.
Ship now
Hardening next
Scale later
Controlled production: yes
Broad production: not yet
NextStop readiness deck
April 2026